## Slide 1: Yield Prediction Application (Activity#4)
ENSE 885AS
Sangeeta Sharma(200412260)
DATE : June-09-2021

## Slide 2: Table of Content
Introduction
Scrum Dates
Status description
Project Issues
Project changes
Next Step
Reflection

## Slide 3: Introduction
This Yield prediction project will help the farmers to know the yield of their crop before cultivating onto the agricultural field and thus help them to make the appropriate decisions. Following are the UN goals related to this project :
Goal # 1 : No poverty
Goal # 4 : Quality Education
Goal # 13 : Climate Action

## Slide 4
Scrum dates:
The scrum dates of my project is from June 2,2021 to June 9, 2021

## Slide 5
Status description
Currently the progress of the project is as per the time and the status is still in Green. The layout design of app designer helps the user to interact and gain the access to the application. Previously only those users who knows the login id and password were having the access to the system but now any new user can register themselves and take the advantage of this application.

## Slide 6
Project issues
As per current progress of project, there is no such significant issues. Although there are some minor issues which will be rectified in upcoming week:
• No Application introduction page.
• Database is limited.
• Designing of pages needs some touch up.

## Slide 7
Project changes
The project will change in respect with some design aspects to look more attractive and there will be introduction or about page which will give brief description about this application.

## Slide 8
Next step
The next step of my project will be to create the about/introduction page for the users to provide the general idea of this project. The final touch up to the designing of different pages of application will also be done.

## Slide 9
Reflection
So far, I have created the application and status is still in green, I am close to the end and about to conclude my project, I can sense the feeling of accomplishment because my project is going in right direction and I feel good about it. I have planned to complete the project on time however I have learnt the new environment during this course that is MATLAB app designer which helps in building apps and web apps in MATLAB to layout the design of graphical user interface.

## Slide 10: Thank you